## Slide 1
PROJECT PROPOSAL
HomeServe
A Home Service Provider Finder Platform
Android & Web Application for On-Demand Home Services
FRONTEND
Flutter + Riverpod + GoRouter
BACKEND
FastAPI (Python)
DATABASE
MySQL via XAMPP
TEAM
Group of 3 Members

## Slide 2
Team 4
HomeServe Proposal
2
Saidul Islam (415)
Akikul Haque Sajib
Rabbi

## Slide 3
Problem Statement
Why this project is needed
Fragmented Discovery
Finding a reliable plumber, electrician, or cleaner usually means asking neighbors or scrolling through unverified local ads with no ratings or accountability.
No Trust Layer
Customers have no way to verify a worker's identity, skill, or past performance before letting them into their home.
Manual Scheduling
Booking is done over phone calls, with no tracking of status, no booking history, and frequent no-shows.
Opaque Pricing
Service costs are negotiated informally on the spot, leading to overcharging and disputes.
HomeServe Proposal
3

## Slide 4
Proposed Solution & Objectives
What HomeServe sets out to do
HomeServe is a two-sided marketplace platform that connects verified home-service providers with customers through a Flutter-based Android & web app, backed by a FastAPI service and a relational database.
Verified Providers
Admin-approved onboarding so customers only meet vetted professionals.
Seamless Booking
Search, schedule, and track a service request end-to-end in-app.
Live Visibility
Real-time status updates and live location tracking of the assigned provider.
Accountability
Ratings and reviews build a transparent reputation system for both sides.
Transparent Pricing
Upfront category pricing and a simulated in-app payment flow.
Admin Oversight
Centralized dashboard to manage categories, users, and disputes.
HomeServe Proposal
4

## Slide 5
Platform User Roles
Three roles, three tailored experiences
Customer
Discovers services, books providers, tracks jobs in real time, pays, and leaves reviews.
Service Provider
Builds a profile, sets availability & pricing, accepts jobs, and manages earnings.
Admin
Approves providers, manages categories, monitors activity, and resolves disputes.
HomeServe Proposal
5

## Slide 6
Core Features — Customer App
Everything a customer needs to get a job done
Search & browse services by category, location, and rating
View verified provider profiles, skills, and past reviews
Schedule bookings with date, time, and address details
Track booking status live: requested → accepted → en route → completed
In-app chat with the assigned provider
Review price estimate and complete a simulated in-app payment
Rate and review the provider after job completion
View full booking history and rebook favourite providers
HomeServe Proposal
6

## Slide 7
Core Features — Provider App
Tools for providers to manage their work
Create a profile with skills, experience, and portfolio photos
Select service categories and set per-category pricing
Define working hours and day-to-day availability
Receive and accept/reject incoming booking requests
Update live job status and share real-time location
Chat directly with the customer for job clarifications
View an earnings dashboard with completed-job history
Build reputation through customer ratings and reviews
HomeServe Proposal
7

## Slide 8
Core Features — Admin Panel
Centralized control over the platform
Review and approve/reject new provider registrations
Create and manage service categories and pricing rules
Monitor platform analytics: bookings, active users, revenue
Suspend or ban users and providers who violate policy
Handle disputes and customer complaints
Manage user accounts and role permissions
HomeServe Proposal
8

## Slide 9
Technology Stack
A modern, modular stack across mobile, web, and backend
FRONTEND (Android + Web)
Flutter
Cross-platform UI for Android & Web
Secure Storage
Encrypted local storage of JWT tokens
Riverpod
Reactive state management
GoRouter
Declarative, role-based navigation
BACKEND & DATA
FastAPI
Async REST API + WebSocket endpoints
MySQL (XAMPP)
Relational database via phpMyAdmin
JWT Auth
Token-based authentication & RBAC
WebSockets
Real-time chat & location updates
HomeServe Proposal
9

## Slide 10
System Architecture
High-level view of how components communicate
Flutter App
Android & Web Client
FastAPI Server
REST + WebSocket API
MySQL (XAMPP)
Relational Database
HTTPS / JSON / WebSocket
SQL Queries (ORM)
JWT tokens issued by FastAPI, cached securely on-device via Flutter Secure Storage
WebSocket channels handle live chat messages and provider location pings
Role-based access control enforced at the API layer for Customer / Provider / Admin
HomeServe Proposal
10

## Slide 11
Database Design — Key Entities
Core MySQL tables (simplified)
Entity | Key Fields | Purpose
users | id, name, email, password_hash, role, phone | Stores customers, providers & admins (role flag)
provider_profiles | user_id, bio, skills, verified, rating_avg | Extended info for providers
service_categories | id, name, icon, base_price | Admin-managed list of service types
bookings | id, customer_id, provider_id, category_id, status, scheduled_at | Tracks a single service request lifecycle
reviews | id, booking_id, rating, comment | Customer feedback tied to a completed booking
messages | id, booking_id, sender_id, content, sent_at | Chat history per booking
location_pings | id, booking_id, lat, lng, timestamp | Live location stream for active jobs
HomeServe Proposal
11

## Slide 12
Real-Time Chat & Live Tracking
Implemented natively with FastAPI WebSockets — no third-party backend needed
FastAPI's native WebSocket support lets us stream chat messages and provider GPS coordinates in real time, keeping the entire stack on FastAPI + MySQL instead of mixing in Firebase.
Flutter Client
Opens a WebSocket connection per active booking
FastAPI Gateway
Routes messages / GPS pings between the two connected clients
MySQL
Persists chat history & last-known location for reload/offline access
Fallback plan: if WebSockets prove time-consuming, a 5-second polling fallback (GET /booking/{id}/location) ships first, with WebSocket upgrade as a Phase-2 stretch goal.
HomeServe Proposal
12

## Slide 13
Team & Role Distribution
Group of 3 — work split by current skillset
Member 1
Lead Developer
Flutter app architecture & state management (Riverpod)
FastAPI backend, auth & WebSocket logic
Overall integration & deployment
Member 2
UI/UX & Frontend Support
Figma wireframes & screen designs
Static Flutter screens (after scaffolding)
Manual testing & bug reporting
Member 3
Documentation & Database
MySQL schema design via phpMyAdmin
Sample data seeding & category content
Proposal/report writing & presentation
HomeServe Proposal
13

## Slide 14
Project Timeline
Target: 8 weeks (within the full-semester window)
Wk 1–2
Planning & Design
Requirements finalized, Figma wireframes, DB schema, project setup
Wk 3–4
Core Backend + Auth
FastAPI project, MySQL models, JWT auth, booking CRUD APIs
Wk 5–6
Frontend Build
Flutter screens, Riverpod state, GoRouter flows, API integration
Wk 7
Real-Time Features
Status tracking, chat & live location (WebSocket / polling fallback)
Wk 8
Testing & Polish
Bug fixes, admin panel, demo prep, documentation & report
HomeServe Proposal
14

## Slide 15
Development Methodology & Tools
How we'll work as a team
Agile (Weekly Sprints)
Short weekly sprints with task boards so each member's progress is visible and blockers surface early.
Git & GitHub
Feature-branch workflow with pull requests, even for a small team, to keep history clean and reviewable.
Figma
Shared wireframes and a component-level design system before any screen is coded.
Postman + Manual QA
API endpoints tested in Postman before Flutter integration; manual test checklist for each booking flow.
Scope Boundaries (MVP)
Simulated payment flow (no live payment gateway integration)
Status-update tracking as default; WebSocket chat & live GPS as stretch goals
Open, admin-managed service category list (6–8 demo categories at launch)
HomeServe Proposal
15

## Slide 16
Expected Outcome
A working end-to-end prototype demonstrating a complete service-booking marketplace — from discovery to payment to review — across Android and Web, built on a modern, fully owned tech stack.
Functional Android & Web app
REST + WebSocket FastAPI backend
Normalized MySQL schema
Demo-ready booking, chat & tracking flow
HomeServe Proposal
16

## Slide 17
HomeServe Proposal
Thank you