PROJECT PROPOSAL REPORT

HomeServe

A Home Service Provider Finder Platform — Android & Web Application

Submitted in partial fulfilment of the requirements for the Software Development course project

Frontend: Flutter · Riverpod · GoRouter · Secure Storage

Backend: FastAPI (Python)

Database: MySQL via XAMPP

Prepared by: Group of 4

Saidul Islam (415) • Akikul Haque Sajib () • Rabbi ()

Date: ___________________

Table of Contents

1. Introduction 	3

2. Problem Statement	3

3. Proposed Solution & Objectives	3

4. Project Scope	4

5. Platform User Roles	4

6. Core Features	4

7. Technology Stack	5

8. System Architecture	6

9. Database Design — Key Entities	6

10. Real-Time Chat & Live Tracking	7

11. Risk Management	7

12. Development Methodology & Tools	7

13. Testing & Evaluation Plan	8

14. Team & Role Distribution	8

15. Project Timeline	9

16. Expected Outcome	9

17. Conclusion	9

1. Introduction

HomeServe is a two-sided marketplace platform that connects verified home-service providers (plumbers, electricians, cleaners, and similar tradespeople) with customers who need reliable, on-demand help around the house. The platform is delivered as a single Flutter codebase that targets both Android and the Web, backed by a FastAPI service and a MySQL relational database. This report presents the motivation, scope, design, and execution plan for the project as proposed for the Software Development course.

The remainder of this document covers the problem the project addresses, its objectives and scope, the system's user roles and features, the technical architecture, database design, development methodology, team responsibilities, timeline, risk management plan, testing strategy, and the expected outcome of the semester's work.

2. Problem Statement

Finding and hiring a trustworthy home-service worker today is largely an informal, word-of-mouth process. This creates several recurring pain points for customers and providers alike:

- Fragmented Discovery — finding a reliable plumber, electrician, or cleaner usually means asking neighbours or scrolling through unverified local ads with no ratings or accountability.

- No Trust Layer — customers have no way to verify a worker's identity, skill, or past performance before letting them into their home.

- Manual Scheduling — bookings are arranged over phone calls, with no tracking of status, no booking history, and frequent no-shows.

- Opaque Pricing — service costs are negotiated informally on the spot, which often leads to overcharging and disputes.

These issues motivate a platform that formalises discovery, verification, scheduling, and pricing into a single trusted digital experience.

3. Proposed Solution & Objectives

HomeServe addresses the problem above as a two-sided marketplace: customers post or search for service needs, and admin-approved providers fulfil them, with the platform mediating discovery, communication, scheduling, and payment.

3.1 Project Objectives

- Verified Providers — admin-approved onboarding so customers only meet vetted professionals.

- Seamless Booking — search, schedule, and track a service request end-to-end in-app.

- Live Visibility — real-time status updates and live location tracking of the assigned provider.

- Accountability — ratings and reviews build a transparent reputation system for both sides.

- Transparent Pricing — upfront category pricing and a simulated in-app payment flow.

- Admin Oversight — a centralised dashboard to manage categories, users, and disputes.

4. Project Scope

4.1 In Scope (MVP)

- Android and Web client apps built from a single Flutter codebase.

- Customer, Provider, and Admin role-based experiences.

- Booking lifecycle: requested → accepted → en route → completed.

- Simulated in-app payment flow (no live payment gateway integration).

- Status-update tracking as the default; WebSocket chat and live GPS as stretch goals, with a polling fallback.

- An open, admin-managed service category list (6–8 demo categories at launch).

4.2 Out of Scope (for this semester)

- Integration with a real payment gateway (e.g. Stripe, bKash, SSLCommerz).

- iOS-specific builds and App Store distribution.

- Multi-language / internationalisation support.

- Automated background-check or ID-verification services for providers (verification is manual/admin-driven for the MVP).

5. Platform User Roles

The platform supports three roles, each with a tailored experience:

5.1 Customer

Discovers services, books providers, tracks jobs in real time, pays, and leaves reviews.

5.2 Service Provider

Builds a profile, sets availability and pricing, accepts jobs, and manages earnings.

5.3 Admin

Approves providers, manages categories, monitors activity, and resolves disputes.

6. Core Features

6.1 Customer App

- Search and browse services by category, location, and rating.

- View verified provider profiles, skills, and past reviews.

- Schedule bookings with date, time, and address details.

- Track booking status live: requested → accepted → en route → completed.

- In-app chat with the assigned provider.

- Review price estimate and complete a simulated in-app payment.

- Rate and review the provider after job completion.

- View full booking history and rebook favourite providers.

6.2 Provider App

- Create a profile with skills, experience, and portfolio photos.

- Select service categories and set per-category pricing.

- Define working hours and day-to-day availability.

- Receive and accept/reject incoming booking requests.

- Update live job status and share real-time location.

- Chat directly with the customer for job clarifications.

- View an earnings dashboard with completed-job history.

- Build reputation through customer ratings and reviews.

6.3 Admin Panel

- Review and approve/reject new provider registrations.

- Create and manage service categories and pricing rules.

- Monitor platform analytics: bookings, active users, revenue.

- Suspend or ban users and providers who violate policy.

- Handle disputes and customer complaints.

- Manage user accounts and role permissions.

7. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Flutter | Cross-platform UI for Android & Web from one codebase |
|  | Riverpod | Reactive state management |
|  | GoRouter | Declarative, role-based navigation |
|  | Flutter Secure Storage | Encrypted on-device storage of JWT tokens |
| Backend | FastAPI (Python) | Async REST API and WebSocket endpoints |
|  | JWT Auth | Token-based authentication & role-based access control |
|  | WebSockets | Real-time chat & live location updates |
| Database | MySQL (via XAMPP) | Relational data store, managed through phpMyAdmin |
| Tooling | Git & GitHub, Figma, Postman | Version control, design handoff, API testing |

8. System Architecture

The system follows a classic three-tier architecture: a Flutter client (Android & Web), a FastAPI application server, and a MySQL database, communicating as follows:

- Flutter App (Android & Web Client) ↔ FastAPI Server over HTTPS / JSON for standard requests and over WebSocket for real-time events.

- FastAPI Server ↔ MySQL (XAMPP) via SQL queries through an ORM for persistence.

- JWT tokens are issued by FastAPI on login and cached securely on-device using Flutter Secure Storage.

- WebSocket channels carry live chat messages and provider location pings between connected clients.

- Role-based access control (Customer / Provider / Admin) is enforced centrally at the API layer, not just in the UI.

9. Database Design — Key Entities

The relational schema (simplified) centres on the following core MySQL tables:

| Entity | Purpose / Key Fields |
| --- | --- |
| Users | id, name, email, password_hash, role (customer/provider/admin), created_at |
| ProviderProfiles | user_id (FK), skills, bio, portfolio images, approval_status, average_rating |
| Categories | id, name, base_price, icon |
| ProviderServices | provider_id (FK), category_id (FK), custom_price, availability |
| Bookings | id, customer_id (FK), provider_id (FK), category_id (FK), status, scheduled_time, address, price |
| Reviews | booking_id (FK), rating, comment, created_at |
| Messages | booking_id (FK), sender_id (FK), content, timestamp |
| Payments | booking_id (FK), amount, status (simulated), method |

10. Real-Time Chat & Live Tracking

Real-time features are implemented natively with FastAPI's WebSocket support, keeping the entire stack on FastAPI and MySQL rather than introducing a third-party real-time backend such as Firebase.

- Flutter Client — opens a WebSocket connection per active booking.

- FastAPI Gateway — routes chat messages and GPS pings between the two connected clients.

- MySQL — persists chat history and last-known location for reload or offline access.

Fallback plan: if WebSockets prove time-consuming to stabilise, a 5-second polling endpoint (GET /booking/{id}/location) ships first, with the WebSocket upgrade treated as a Phase-2 stretch goal.

11. Risk Management

The table below identifies the main risks to delivering HomeServe within the semester and the mitigation planned for each.

| Risk | Impact | Mitigation |
| --- | --- | --- |
| WebSocket chat/tracking takes longer than planned | Real-time features slip or are cut | Ship the 5-second polling fallback first; treat WebSockets as a Phase-2 stretch goal (see Section 10) |
| Small 3-person team, uneven workload | Bottlenecks around the lead developer | Clear role split (Section 12) and weekly sprint check-ins to redistribute tasks early |
| Scope creep (adding non-MVP features) | Timeline overrun, unfinished core flows | Explicit Scope Boundaries (Section 4.2); new ideas logged for a post-MVP backlog instead of built immediately |
| Local XAMPP/MySQL environment differs between members' machines | "Works on my machine" integration bugs | Shared schema scripts in the repo, documented setup steps, and a common seed-data script |
| Demo-day technical failure (network, device) | Failed live demonstration | Record a backup demo video in Week 8 and test the demo flow on the actual presentation device beforehand |

12. Development Methodology & Tools

- Agile (Weekly Sprints) — short weekly sprints with task boards so each member's progress is visible and blockers surface early.

- Git & GitHub — feature-branch workflow with pull requests, even for a small team, to keep history clean and reviewable.

- Figma — shared wireframes and a component-level design system before any screen is coded.

- Postman + Manual QA — API endpoints tested in Postman before Flutter integration, plus a manual test checklist for each booking flow.

13. Testing & Evaluation Plan

Testing is integrated into each sprint rather than left to the end, and combines automated and manual checks appropriate to a 3-person, 8-week project:

- Unit Tests — core FastAPI business logic (booking status transitions, pricing calculations, JWT auth) covered with pytest.

- API Testing — every endpoint exercised in Postman, including auth failures and role-permission edge cases, before Flutter integration begins.

- Manual Flow Testing — a checklist covering the full booking lifecycle (search → book → chat/track → complete → review) re-run after each sprint's merge.

- Cross-platform Checks — key screens manually verified on both Android (emulator/device) and Web (Chrome) builds, since Flutter renders both from one codebase.

- Usability Pass — a short walkthrough with 2–3 outside users (classmates) in Week 8 to catch confusing flows before the final demo.

Success criteria: a customer can discover, book, and track a provider end-to-end; a provider can accept and complete a job; an admin can approve a provider and resolve a flagged dispute — all without unhandled errors, on both Android and Web.

14. Team & Role Distribution

Group of 3 members, with work split by current skillset:

14.1 Member 1  — Lead Developer

- Flutter app architecture & state management (Riverpod).

- FastAPI backend, authentication & WebSocket logic.

- Overall integration & deployment.

14.2 Member 2 — UI/UX & Frontend Support

- Figma wireframes & screen designs.

- Static Flutter screens (after scaffolding).

- Manual testing & bug reporting.

14.3 Member 3 — Documentation & Database

- MySQL schema design via phpMyAdmin.

- Sample data seeding & category content.

- Proposal/report writing & presentation.

15. Project Timeline

Target duration: 8 weeks, within the full-semester window.

| Week | Phase | Deliverables |
| --- | --- | --- |
| Wk 1–2 | Planning & Design | Requirements finalized, Figma wireframes, DB schema, project setup |
| Wk 3–4 | Core Backend + Auth | FastAPI project, MySQL models, JWT auth, booking CRUD APIs |
| Wk 5–6 | Frontend Build | Flutter screens, Riverpod state, GoRouter flows, API integration |
| Wk 7 | Real-Time Features | Status tracking, chat & live location (WebSocket / polling fallback) |
| Wk 8 | Testing & Polish | Bug fixes, admin panel, demo prep, documentation & report |

16. Expected Outcome

By the end of the project, the team expects to deliver a working end-to-end prototype demonstrating a complete service-booking marketplace — from discovery to payment to review — across Android and Web, built on a modern, fully owned tech stack:

- A functional Android & Web app built from a single Flutter codebase.

- A REST + WebSocket FastAPI backend with JWT-based authentication and role-based access control.

- A normalized MySQL schema supporting users, bookings, categories, reviews, and payments.

- A demo-ready booking, chat, and tracking flow, with a recorded backup demo as a contingency.

17. Conclusion

HomeServe applies a practical, well-scoped tech stack — Flutter, FastAPI, and MySQL — to a real, relatable problem: the lack of a trusted, transparent way to find and book home-service providers. The phased 8-week plan, explicit MVP scope boundaries, and fallback strategies for the riskier real-time features are designed to keep the project achievable for a 3-person team within a single semester while still demonstrating the full set of software development skills the course expects: requirements analysis, system design, database modelling, API development, mobile/web frontend development, and team-based agile delivery.